## Slide 1
SNHU Travel Agency Software Development Lifecycle Presentation.
Joe Brown
04/16/2023

## Slide 2
Agile - Scrum Teams Roles and Responsibilities:
Product Owner:
The Product Owner has a critical position, without a Product Owner on a Scrum Team the most you don’t have a defined scope; they meet with the customer to gather the customer’s project requirements through interviews. After this, they are responsible for developing and maintaining a transparent backlog and user stories and communicating the product goal with the Scrum Team. A Product Owner's main objective is to maximize the product value throughout the project's lifecycle.
Scrum Master:
The Scrum Master has an essential role on the Scrum Team. The two most crucial roles of the Scrum Master are the Scrum Teams communication with the Product Owner and creating an efficient work environment. The Scrum Master is also responsible for elevating distractions the team might encounter during the project and guiding the team through any obstacles they may encounter during each sprint.
Tester:
The Tester has a challenging role on the Scrum Team; they are responsible for taking all the data that the Product Owner and Scrum Team collect from the customer interviews, backlog, and user stories to begin the development of the Software by creating detailed test cases and test scenarios to ensure all the customer’s requirements are incorporated into the design of the software application which is invaluable to the Software Developer.
Developer:
The Developer's role is vital to the project's success as they are responsible for the finished product of the SNHU Travel Package. Since the Developer programs the software and writes the code, they are responsible for analyzing the tasks that need to be done in the product backlog and creating a plan for the sprint; they also need to be flexible so they can adjust the software if any changes need to happen throughout the project. The customer will have a fantastic product if this role is done right.

## Slide 3
Software Development Lifecyle Using Agile.
Product Owner:
Develops and updates Product Backlog and User Stories.
Scrum Team:
A Scrum Team is assembled to
create the product while
developing and meeting Sprint Goals.
Scrum Master:
Guides team using Agile Scrum Manifesto.
Tester:
Builds test cases and tests the code
to ensure the team has met quality standards.
Developer:
Uses Industry Standard Coding practices to write the code.
Product Owner:
Customers:
The Product Owner interviews customers to gather product requirements, develops backlog, User Stories with information, and begins creating a Scrum Team.
Scrum Team:
Backlog/User Stories:
Scrum Team conducts the initial standup meeting to review Backlog and User stories and develops the initial Sprint.
Scrum Master:
Sprint Cycle:
Scrum Master establishes an efficient workplace and leads the Scrum Team through each Sprint cycle.
Tester: Test Cases: Testing:
The Tester uses all the information from the Backlog and User Stories to develop test cases and test the code to ensure no discrepancies in the product.
Developer: Backlog: Code:
The Developer uses the information for the product backlog to develop code that meets all the product requirements and produces the final product.

## Slide 4
Project Manager:
Customers:
The Project Manager meets with the customers to document the information required for the system’s specifications.
The Project Team is assembled, and the team begins analyzing the software production system specifications.
After establishing the Design Document, the team begins the source code development and separates the code into increments.
If the code passes all the testing requirements, the project team informs the project manager, and the software is deployed and operational.
After the Project Manager meets with the customer, the Project Manager begins designing the project charter and separates each stage of the project.
After analyzing the system requirements, a design document is established to document the technical specifications that are needed for the development of the software, such as the programming language, etc.
After writing the Source code, the team continues the Waterfall method and begins testing and debugging the code.
Software Development Lifecyle Using Waterfall.
Analysis:
Design Document:
Source Code:
Testing:
Operations:

## Slide 5
Comparing Waterfall Methodologies to Agile Methodologies:
Waterfall / Agile Comparison:
The SNHU Travel Project would have been entirely different using Waterfall Methodologies. We would have had to design a long-term plan to develop the SNU Travel Project. The long-term goal would have required the Project Manager to meet with the customers, create a project charter, and assemble a development team, which takes much more time than the Agile methodologies we used for this project. After the Development Team was formed, the team would have had to analyze all the information from the System Specifications and create a design document, like the user stories and test cases, the difference being that the whole team in the Waterfall methodologies is working on this document. Once the design document has been created, the development of the Source Code begins for the Waterfall approach. In a Waterfall approach, the code would only be tested or begin the development once each Waterfall cycle has been achieved, which forms one step after Agile. In contrast, the Agile tester can create the test cases from a backlog and test the code himself. In the Waterfall approach, the Testing can only be done once the complete source code has been developed, whereas the Scrum team in Agile can develop and test code as a team. In contrast, A scrum developer could work on the code at the beginning of the Product Owners Backlog Agile sprint. After Testing is complete using Waterfall, then and only then can you deliver the product to the Project Manager or business unit. In contrast, the Agile approach submits the work they produce during each sprint.
Recommendation:
For the SNHU Travel Project, I would have recommended the Agile methodologies to create a Travel Destination application. The Agile approach saves time at the beginning of the project because the Scrum Team can start working on the project as soon as they have the user stories and backlog. There are fewer checkpoints than the Waterfall approach leads to increased efficiency. The biggest reason I recommend Agile over Waterfall is its flexibility; everything throughout the project can be easily altered in Agile. The Waterfall approach’s changes would need to be signed off by the business unit, which stops the project and wastes time and resources. I believe Agile provides the most value for this project and would recommend Agile for any other Software Development Lifecycle.

## Slide 6
References:
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Chada Tech Logo – SNHU Retrieved April 16th, 2023, from World Wide Web
https://learn.snhu.edu/d2l/le/content/1270024/viewContent/23129380/View
Anderson, N. B. (2023, March 6). What is the Waterfall Methodology . Builtin.com. Retrieved April 16, 2023, from https://builtin.com/software-engineering